Project Planning Phase

# Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 20 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS79334 |
| Project Name | Empowering India: Analysing the Evolution of Union Budget Allocations for Sustainable Growth |
| Maximum Marks | 8 Marks |

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint- 1 | Data Collection & Storage | USN-1 | As a system, I can collect historical Union Budget data from official sources. | 5 | High | Data Team |
| Sprint- 1 |  | USN-2 | As a system, I can store collected data in database/cloud storage. | 3 | High | Data Team |
| Sprint- 1 | User Management | USN-3 | As a user, I can register and login to access dashboard. | 2 | Medium | Backend Team |
| Sprint- 2 | Data Processing | USN-4 | As an analyst, I can clean and preprocess budget datasets. | 5 | High | Data Team |
| Sprint- 2 |  | USN-5 | As a system, I can categorize budget allocations (health, education, defence, etc.). | 3 | High | Data Team |
| Sprint- 2 | Dashboard | USN-6 | As a user, I can view sector-wise allocation trends in charts. | 4 | High | Frontend Team |
| Sprint- 3 | Analytics & Forecasting | USN-7 | As a researcher, I can analyze year- wise allocation growth trends. | 5 | High | ML Team |
| Sprint- 3 |  | USN-8 | As a system, I can generate future allocation predictions using forecasting models. | 5 | Medium | ML Team |
| Sprint- 3 | Reports | USN-9 | As a user, I can download analytical reports in PDF format. | 3 | Medium | Backend Team |
| Sprint- 4 | Sustainability Mapping | USN-10 | As an analyst, I can map budget allocations to SDGs. | 4 | High | Data Team |
| Sprint- 4 |  | USN-11 | As a user, I can compare Union Budget with State Budgets. | 4 | Medium | Data Team |
| Sprint- 4 | Performance Optimization | USN-12 | As a system, I can handle large datasets efficiently. | 3 | Medium | Full Team |

# Project Tracker, Velocity s Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint- 1 | 20 | 6 Days | 02 Feb 2026 | 07 Feb 2026 | 20 | 07 Feb 2026 |
| Sprint- 2 | 20 | 6 Days | 08 Feb 2026 | 13 Feb 2026 | 18 | 14 Feb 2026 |
| Sprint- 3 | 20 | 6 Days | 14 Feb 2026 | 19 Feb 2026 | 20 | 19 Feb 2026 |
| Sprint- 4 | 20 | 6 Days | 15 Feb 2026 | 20 Feb 2026 | 19 | 20 Feb 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint).

Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/ https://www.atlassian.com/agile/tutorials/burndown-charts

Reference: https://www.atlassian.com/agile/project-management https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jirasoftware https://www.atlassian.com/agile/tutorials/epics https://www.atlassian.com/agile/tutorials/sprints https://www.atlassian.com/agile/project-management/estimation https://www.atlassian.com/agile/tutorials/burndown-charts